STUDENT TEAM WEEKLY REPORT

| PROJECT / FEATURE | TEAM & MENTOR | WEEK / LEADER |
| --- | --- | --- |
| Question Bank & Quiz Engine [Database Design & Initial Data Preparation] | TEAM ID: 2 FACULTY MENTOR: Mr. Rudragouda Patil | WEEK ENDING: 09/08/2026 STUDENT LEADER: Varad Tanawade |

| WORK COMPLETED |  | CHALLENGES / RISKS |  | HELP NEEDED |  |
| --- | --- | --- | --- | --- | --- |
| - Designed normalized database schema. - Established PK/FK relationships. - Finalized schema. - Collected Student, Faculty, Descriptive and MCQ CSV datasets. - Mapped CSV fields to database. - Planned Java CSV import utility. |  | - Amber: Different CSV formats require preprocessing. - Amber: Possible duplicates/missing values. - Green: Schema finalized. - Green: Initial mapping completed. |  | Technical Guidance Request: Need review on the preferred Java/JDBC approach for CSV-to-database import. |  |
| Evidence: SQL schema, ER mapping and datasets. |  |  |  |  |  |

INTEGRATION AND COLLABORATION

• Finalized schema with team. • Coordinated dataset collection. • Created Structured ER Diagram for schema visualization. • Discussed end-to-end import workflow. • Planned backend integration.

COMMON KPI EVIDENCES

- Foundational Behavior: Normalized database schema , ensuring minimal redundancy and referential integrity across all entities. - Continuous Delivery: Database schema versioned in Git with documented SQL scripts and coordinated with the backend team for seamless API integration. Creation of step by step brief readme for database initialization - Automation: Database structure prepared for 100% automated population through the existing CSV extraction module, supporting Student, Faculty, Descriptive Question Bank, and MCQ Question Bank datasets. - Collaboration: Successfully aligned database schema with backend APIs and validated entity mappings to support end-to-end quiz generation workflow.

| NEXT WEEK COMMITMENTS | MENTOR RESPONSE |
| --- | --- |
| - Testing Java import for Student & Faculty CSVs. - Testing Java import for Descriptive & MCQ CSVs.. - Team – Integrate backend. - Covert database to higher NF forms |  |